# Automatidata for Taxi Fare Project Proposal

## Overview:

The New York City Taxi and Limousine Commission (TLC) ask Automatidata to develop a regression model that helps estimate taxi fares before the ride, based on data that TLC has gathered

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Write a project proposal Plan | Global-level project document | Uli King |
| 1a | Establish structure for project workflow (PACE) Plan |  | Deshawn Washington |
| 1b | Select software/languages Plan |  | Deshawn Washington |

| 2 | Data exploration and cleaning Plan and Analyze | Data files ready for EDA | Luana Rodriguez |
| --- | --- | --- | --- |

| 3 | Compile summary information about the data Analyze | Data summary information | Luana Rodriguez |
| --- | --- | --- | --- |
| 3a | Begin exploring the data Analyze |  | Deshawn Washington |
| 3b | Compute descriptive statistics Analyze | Analysis of testing results between two important variables | Deshawn Washington |
| 4 | Conduct hypothesis testing Analyze and Construct |  | Udo Bankole |
| 4a | Build a regression model Analyze and Construct | Model evaluation result | Luana Rodriguez |
| 4b | Visualization building Analyze and Construct | - Tableau dashboard/ visualizations | Uli King |
| 5 | Evaluate the model Execute | Determine the success of the model | Udo Bankole |
| 5a | Communicate final insights with stakeholders Execute | Report to all stakeholders | Udo Bankole |